DIGITAL CRIB

Fintech Brand, Landing Page & Partnership Readiness

Phase 1 Development Proposal

| Prepared by Digital Crib | Delivery estimate 8 weeks |
| --- | --- |

Phase 1 objective

Before integrating financial-service providers, we will establish a credible market presence and a partner-ready product foundation. This phase gives the client a distinct brand, a high-conversion landing page, and clear product/technical materials to support discussions with crypto, gift-card, bill-payment, virtual-card and travel partners.

Phase 1 investment ₦7,000,000 over 8 weeks. This phase delivers the brand and launch-ready digital presence first; regulated service integrations begin only after appropriate providers and commercial agreements are secured.

Included deliverables

| Workstream | Deliverable |
| --- | --- |
| Logo & brand identity | Logo system, colour palette, typography, social/profile assets, brand usage guide and visual direction. |
| Landing page | Responsive, conversion-focused website with service overview, trust content, waitlist/contact capture and analytics-ready structure. |
| Product experience | Clickable UX direction for Buy/Sell/Swap Crypto, Gift Cards, Data/Airtime, Betting, TV, Virtual Cards, Electricity and Flight Booking. |
| Partnership readiness | Partner deck, feature/API requirements, service-provider shortlist criteria, integration architecture and launch dependency register. |

What this phase prepares

A credible public identity and landing page before client outreach begins.

Clear requirements for partners supplying crypto, cards, bills, travel inventory and payment rails.

A prioritised MVP backlog and integration plan, ready to move into the full application build once partnerships are confirmed.

TIMELINE & COMMERCIALS

8-week delivery roadmap

| Period | Focus | Acceptance output |
| --- | --- | --- |
| Weeks 1-2 | Brand discovery | Naming/positioning workshop, logo exploration, identity system and approval. |
| Weeks 3-4 | Landing-page UX | Information architecture, copy direction, wireframes and high-fidelity responsive design. |
| Weeks 5-6 | Build & content | Landing-page development, CMS/contact capture, analytics hooks, SEO basics and QA. |
| Weeks 7-8 | Partner readiness | Service flows, partner deck, integration requirements, provider evaluation criteria and handover. |

Cost breakdown

| Workstream | Amount (NGN) |
| --- | --- |
| Brand strategy, logo & identity system | ₦1,200,000 |
| Landing-page UX, copy direction & responsive design | ₦1,300,000 |
| Landing-page development, CMS/contact capture & analytics | ₦1,500,000 |
| Product UX for the eight financial-service journeys | ₦1,000,000 |
| Partner deck, integration requirements & provider readiness | ₦900,000 |
| Technical architecture, security/compliance readiness | ₦800,000 |
| QA, launch support, project management & handover | ₦300,000 |
| Total Phase 1 investment | ₦7,000,000 |

Payment terms

| Payment point | Amount | Trigger |
| --- | --- | --- |
| 50% kickoff | ₦3,500,000 | Due on approval; begins brand discovery and landing-page work. |
| 30% design approval | ₦2,100,000 | Due after approved brand identity and landing-page design. |
| 20% handover | ₦1,400,000 | Due on website launch and partnership-readiness handover. |

Excluded from Phase 1: third-party licences, regulated-provider contracts, KYC/payment/crypto/card/travel API fees, transaction fees, cloud hosting and the later mobile-app/backend build. Those items will be scoped once the client has selected partners and confirmed their commercial terms.